8F Gantt Charts
Gantt (cascade) chart:



The scale shows elapsed time, so the first hour is shown between


How critical activities and total float are shown:




1.	Here is an activity network for a project. Early and late event times are shown in hours at the nodes. Draw a Gantt chart to represent the project.
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“Must be happening” and “may be happening”:




2.	The Gantt chart below represents a project that must be completed within 25 days. Given that the project is on time,
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a)	determine 3 activities that must be happening at midday on day 10.





b)	determine 1 additional activity that may be happening at midday on day 10.
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